Community Development Working Group
Chris Morrone
LUG 2013, April 16, 2013

---
CDWG Goals
- Facilitate community development of the Lustre software tree.
  - Coordinate efforts of multiple contributors
  - Plan release schedule
  - Develop internet infrastructure
  - Provide forum for settling disputes

---
Software Development
“Iron Triangle”
Scope (Features, Functionality)
Quality
Schedule
(Time)
Resources
(Budget, Manpower)
[Speaker Notes: Credit for “Iron Triangle”: Scott Ambler, 'The "Broken Iron Triangle" Software Development Anti-pattern', http://www.ambysoft.com/essays/brokenTriangle.html It is often difficult to balance scope, resource, and schedule within a single organization. Managing this balance between multiple companies and organizations engaged in an open source project (Lustre) if even more challenging.]

---
Train Development Model
- Published schedule of release dates
- Features that miss the train get left behind
D
D+12mon
D+3mon
D+6mon
D+9mon
Features
Hardening
Features
Hardening
Releases

---
Advantages of Train Model
- Well known time table
  - Better coordination between organizations
  - More efficient scheduling of resources

---
Disadvantages of Model
- Timescale mismatch
  - Users often stick with one version for 3+ years
- Interoperability testing requirements grow exponentially
- Too few resources to patch more than 2 or 3 branches

---
Maintenance Branches

---
Community Tree Development Contract
- Partially funds care, testing, and development of master branch
- Granted to Whamcloud (now Intel) Nov. 2011
- Ongoing at OpenSFS/Intel mutual agreement
- Collection of requirements for refresh begun
  - http://wiki.opensfs.org/Community_Tree_Development_Contract

---
2012 Lustre Feature Releases
- Lustre 2.2.0 (March 30, 2012)
  - Improved Performance
  - Faster Recovery
  - Max stripe size increased to 2000 (was 160)
- Lustre 2.3.0 (October 22, 2012)
  - Object Index (OI) Scrub
  - Improved MDS SMP performance of shared dir

---
Lustre 2.4.0
(Late April 2013)
- Feature release + begins maintenance branch
- Features
  - ZFS support (new OSD architecture)
  - Stage 1 of Distributed NamespaceE (DNE1)
  - Lustre File System Check 1.5 (LFSCK 1.5)
  - Network Request Scheduler (NRS)
  - Hierarchical Storage Management (HSM)

---
Lustre 2.4 Contributors
- Wide community involvement

---
Lustre 2.5.0
(Late October 2013)
- Feature Release
- Currently revising expected feature list
- Expected Features
  - Blah

---
Lustre 2.6.0
(Late April 2014)
- Feature Release
- Expected Features
  - Blah

---
2013 Lustre Survey
- Lots of interesting stats
- Compare with 2012 stats

---
New OpenSFS Website
http://www.opensfs.org

---
Lustre Portal
http://lustre.opensfs.org

---
OpenSFS and Lustre Wiki
http://wiki.opensfs.org

---
We want YOU!
(to help with testing)

---
Resources:
http://wiki.opensfs.org/CDWG
http://lustre.opensfs.org