# OpenSFS Community Development Working Group

This working group was formed to facilitate a discussion about a community development model for Lustre, taking into consideration the needs/concerns of Lustre vendors. For this to be successful, it's important to have vendor participation.

## Path Forward

In an initial discussion, it was acknowledged that any sort of community development model would not be ready in time for Lustre v2.2 and possibly not even v2.3. A proposal was put forth for an interim solution which would allow time for a long term model to be thoroughly vetted with the Lustre community and vendors.

## Interim Solution

A singular concern within the community is that the Lustre infrastructure (e.g  code repository, bug tracking/history, etc) not be solely held by one vendor. This concern stems from not wanting to repeat what happened when Oracle decided to drop its support of Lustre.

The interim solution proposed is to have OpenSFS host an independent mirroring of the Lustre source tree and archive it so if the worst case ever did happen Lustre can still move forward without an interruption of service.

With the mirroring in place, the community can take the time necessary to develop a model for the long term which is sustainable and takes into consideration the needs/concerns of the Lustre vendors.

## Community Development Model

### Canonical Release Support

Before a discussion can take place regarding a community development model, we must define what resources are involved with supporting a canonical release. Based on information from former Oracle staff that supported Lustre, the breakdown of resources necessary to manage the Lustre infrastructure and prepare canonical Lustre releases can be defined as follows:

- Gatekeeping (1 – 2 FTEs)

- Testers (3 – 4 FTEs)

- Release Manager (1 FTE)

- Admin support (.5 FTE)

- Documentation (.25 FTE)

- Dedicated testing equipment (~150K / year)

  - Tech refresh, power, space, cooling

Total costs can approach $2M US/year .

### How do we pay for this?

The Lustre community has to decide how to pay for an activity which in the recent past has been subsidized by vendors such as Oracle. Some options might include:

- Support contracts with a vendor

- Overhead cost on integrated appliances

- Volunteer resources

- Community organization dues

The Community Development Working Group must discuss these and possibly other options before it can reasonably state OpenSFS is in a position to produce any canonical Lustre release.